ỦY BAN NHÂN DÂN THÀNH PHỐ HỒ CHÍ MINH

TRƯỜNG ĐẠI HỌC SÀI GÒN

KHOA CÔNG NGHỆ THÔNG TIN

Học phần: Kiểm thử phần mềm

Lớp: DCT122C4

ABC Project

Test Plan

| Thành viên nhóm: | 3122411049 - Lê Gia Hân |
| --- | --- |
|  | 3122411079 - Nguyễn Thị Thu Hường |
|  | 3122411256 - Nguyễn Ngọc Thúy Vy |
|  | 3122411141 - Phan Thị Hồng Nhiên |

Giảng viên: Đỗ Như Tài

# Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 04/10/2025 | 1.0 | Initial edition | Group |

Table of Contents

1. Introduction	1

1.1 Purpose	1

1.2 Background	1

1.3 Scope	1

1.3.1 Testing Phases	1

1.3.2 Testing Types	2

1.3.3 Not in Scope	4

1.4 Project Identification	4

1.5 References	6

1.6 Definitions and Acronyms	6

1.7 Assumptions and Dependencies	7

2. Feature to be tested	7

2.1 Functionality	7

2.1.1 Download contact list from server	7

2.1.2 Upload contact list to server	8

2.1.3 Add new contact to contact list	8

2.1.4 Delete contact from contact list	8

2.1.5 Create new message	8

2.1.6 Receive new message	8

2.1.7 Message history	9

2.2 Usability	9

2.2.1 Sessions support	9

2.2.2 Fonts support	9

2.2.3 Graphical emoticons	9

2.2.4 Internet connection management.	9

2.2.5 Display support	9

2.2.6 Change connection status	9

2.2.7 Change current account	9

2.2.8 Change user status into idle	10

2.2.9 Automatic logon on application startup	10

2.2.10 Audible and flashing alerts	10

2.3 Design Constraints	10

2.3.1 Maximum message length	10

2.3.2 Test environment	10

2.3.3 Characters	12

2.4 Interfaces	12

2.4.1 User Interfaces	12

3. Feature not to be tested	12

3.1 Setup a user account	12

3.2 Remove user account	12

4. Test Strategy	13

4.1 Testing Types	13

4.1.1 Function and Usability Testing	13

4.1.2 User Interface Testing	13

4.1.3 Database Testing	14

4.1.4 Compatibility Testing	14

4.1.5 Regression Testing	15

4.1.6 Smoke Testing	15

4.2 Tools	15

4.3 Test Process Workflow	16

4.3.1 Test Organize/Review Project Documentation	16

4.3.2 Test Plan	16

4.3.3 Test Design/Development	17

4.3.4 Unit Test Execution	20

4.3.5 Integration/System Test Execution	20

4.3.6 Defect Tracking and Management	24

4.3.7 Test Reports	26

5. Resources & Roles	28

6. Project Milestones	30

7. Deliverables	31

7.1 Test Model	31

7.2 Test Logs	31

7.3 Bug Reports	32

7.4 Test Summary Report	33

Appendix A Project Tasks	34

# Test Plan

1. Introduction

1.1 Purpose

This Test Plan document for ABC project supports the following objectives:

- Identify existing project information and software components to be tested.

- List recommended Requirements for Test (high level).

- Recommend and describe testing strategies to be employed.

- Identify required resources and provide a test effort estimate.

- List the test project deliverable elements.

1.2 Background

The system developed is an instant messenger for Palm platform. The system should provide a capability to use ICQ instant messaging service. So, the protocol used by this service must be supported by the system.

The system developed is intended for Palm application market and positioned as a standalone product.

1.3 Scope

1.3.1 Testing Phases

The table below lists the testing phases of the ABC Instant Messenger application and the team responsible for each phase:

| Testing Phase | Team Responsible | Description |
| --- | --- | --- |
| Unit Testing | Development Team | Ensure each module functions as designed. |
| Integration Testing | QA Testing Team | Test data flow and interactions between modules (login, contacts, messages). |
| System Testing | QA Testing Team | Verify that all system functions work correctly on the Palm Emulator environment. |
| User Acceptance Testing (UAT) | End Users / Client Representatives | Ensure products meet business needs and are ready for deployment. |

1.3.2 Testing Types

ABC Instant Messenger application will undergo the following types of testing.

| Testing Type | Team Responsible | Description |
| --- | --- | --- |
| Function and Usability Testing | QA Team | Verify that core functions (login, send/receive messages, manage contacts, change status) work correctly and are easy to use. Run with valid and invalid data to check expected results, error messages, and user-friendliness. |
| User Interface Testing | QA Team | Evaluate the consistency, readability, and intuitiveness of the application interface on Palm OS. Test layout, emoji, fonts, and navigation to ensure the best user experience. |
| Database Testing | QA Team / Database Specialist | Ensure data integrity when adding, deleting, editing, and synchronizing contacts or messages. Verify that data is stored, updated, and retrieved correctly from the database. |
| Compatibility Testing | QA Team | Test the compatibility and stability of the application on different Palm OS versions (3.5 → 5.0) and emulator environments. Ensure the functions work consistently across platforms. |
| Regression Testing | QA Team. | Perform after every bug fix or build update to ensure old functions still work properly, not affected by the new change. Prioritize main business flows. |
| Smoke Testing | QA Team / Developer | Quickly test the new build to confirm the system is stable enough before performing detailed testing. Including logging in, connecting to ICQ and sending test messages. |

1.3.3 Not in Scope

The following items are not included in the testing scope of ABC Project:

- Stress and Recovery Testing: These tests are excluded since the main focus of this phase is functional and system testing. Stress testing will be considered in future releases once stable builds are available.

- ICQ performance testing on real environment: The project does not include testing ICQ protocol behavior under real network load. Only basic connection and disconnection scenarios will be validated using the emulator.

- Tested on a real physical Palm device (using Palm Emulator only): All tests will be performed on Palm OS Emulator and Palm OS 5 Simulator. Hardware testing on actual Palm devices is excluded from this phase.

- Integration with external systems or services outside the current scope of development: The current release is limited to the ICQ instant messaging service. No integration with other messaging systems or external applications will be tested.

1.4 Project Identification

The table below identifies the documentation and availability used for developing the Test Plan:

| Document (and version /date) | Created or Available | Received or Reviewed | Author or Resource | Notes |
| --- | --- | --- | --- | --- |
| Requirements Specification |  Yes  No |  Yes  No | Business Analyst | Includes requirements for ICQ protocol support, Palm platform. |
| Functional Specification |  Yes  No |  Yes  No | System Analyst | Defines features: login, messaging, contact sync. |
| Use-Case Reports |  Yes  No |  Yes  No | System Analyst | Describes use cases: send messages, change status, manage contacts. |
| Project Plan |  Yes  No |  Yes  No | Project Manager | Covers schedule, QA/dev/UAT team assignments. |
| Design Specifications |  Yes  No |  Yes  No | Technical Lead | UI design for Palm, module diagrams, navigation flow. |
| Prototype |  Yes  No |  Yes  No | UI/UX Designer | No prototype available; testing via Palm Emulator only. |
| User’s Manuals |  Yes  No |  Yes  No | Technical Writer | User documentation not yet developed. |
| Business Model or Flow |  Yes  No |  Yes  No | Business Analyst | Business process flows are not formally documented. |
| Data Model or Flow |  Yes  No |  Yes  No | Database Designer | Database schema incomplete or not yet delivered. |
| Business Functions and Rules |  Yes  No |  Yes  No | Business Analyst | Includes logic for ICQ handling, user status, message sync. |
| Project or Business Risk Assessment |  Yes  No |  Yes  No | Project Manager | No formal risk assessment has been conducted. |

1.5 References

The following table contains references to external documents.

| No. | Document | Description |
| --- | --- | --- |
| 1 | ABC project Software Requirements Specification, Version 1.0.3.3, Monday, 25/Aug/10 | The SRS fully describes the external behavior of the application or subsystem identified. It also describes non-functional requirements, design constraints, and other factors necessary to provide a complete and comprehensive description of the software requirements. |
| 2 | ABC project Software Development Plan, Version 1.0.5, 05/Sep/10 | The purpose of Software Development Plan is to define tasks of ABC project (hereinafter referred to as IM or the project) to be developed. It focuses on the capabilities sought after by stakeholders, the target users in particular, and the reasons for this search. |

1.6 Definitions and Acronyms

| Acronym | Description |
| --- | --- |
| QA | Quality Assurance |
| SRD | Software Requirement Document |
| PM | Project Manager |
| PL | Project Lead |
| TL | Technical Lead |

1.7 Assumptions and Dependencies

Assumptions

- Builds are delivered on schedule and with Release Notes.

- Palm Emulator environment and test data (contacts, accounts, messages) are ready.

- Critical/High level errors are resolved within 24 hours of reporting.

- QA team has enough human resources and supporting tools (Mantis, MS Project, Excel).

- Requirements and design (SRS, Design Spec) have been approved, no major changes during testing phase.

- All testing was performed on a Palm OS emulator.

Dependencies

- Testing progress depends on build delivery time from the development team.

- Requires emulator environment and simulated ICQ database to work stably.

- Timely coordination between Dev, QA and PM teams directly affects progress.

- The fault management system (Mantis) must be functioning properly to monitor and handle faults.

2. Feature to be tested

The listing below identifies those items − use cases, functional requirements, and non-functional requirements − that have been identified as targets for testing. This list represents what is to be tested.

2.1 Functionality

2.1.1 Download contact list from server

- Verify that the system provides the capability to download a contact list from the server. This operation should be performed automatically during connection to ICQ service.

- Verify that the system provides the capability to disable automatic download of the contact list.

- Verify that the system provides the capability to download the contact list upon the user request.

2.1.2 Upload contact list to server

- Verify that the system allows uploading the contact list to the server when the user requests synchronization.

- Verify that upload updates server-side data with local changes.

- Verify that user can disable automatic upload if desired.

2.1.3 Add new contact to contact list

- Verify that user can add a new contact by entering valid ICQ ID.

- Verify that duplicate contacts cannot be added.

- Verify that an error message appears for invalid input.

2.1.4 Delete contact from contact list

- Verify that user can delete a contact from the list.

- Verify that a confirmation message appears before deletion.

- Verify that deleted contacts disappear from the contact list.

2.1.5 Create new message

- Verify that user can compose a message and send it to a selected contact.

- Verify that message content supports text and emoticons.

- Verify that message is added to message history after sending.

2.1.6 Receive new message

- Verify that incoming messages are displayed correctly with sender name and timestamp.

- Verify that message alerts (sound or flash) appear when receiving new message.

- Verify that unread messages are marked correctly.

2.1.7 Message history

- Verify that all sent and received messages are recorded in the message history.

- Verify that user can view, delete, or clear the message history.

- Verify that message history persists after reconnecting.

2.2 Usability

2.2.1 Sessions support

- Verify that user session persists during connection and reconnection.

2.2.2 Fonts support

- Verify that text font and size are displayed properly on Palm devices.

2.2.3 Graphical emoticons

- Verify that emoticons render correctly in both sent and received messages.

2.2.4 Internet connection management.

- Verify that user can connect and disconnect manually.

- Verify that the system reconnects automatically after network loss.

2.2.5 Display support

- Verify that user interface fits the screen size of Palm OS 3.5–5.0 and adjusts correctly.

2.2.6 Change connection status

- Verify that the user can change their connection status (Online, Offline, Busy).

- Verify that the system correctly updates the status to other contacts

- Verify that invalid status changes are handled gracefully.

2.2.7 Change current account

- Verify that the user can switch between multiple saved accounts without restarting the application.

- Verify that current session data is properly cleared when changing accounts.

- Verify that the correct account information is displayed after switching.

2.2.8 Change user status into idle

- Verify that the system automatically changes user status to “Idle” after a period of inactivity.

- Verify that the user can manually switch from “Idle” back to “Online”.

- Verify that idle timeout can be customized in settings.

2.2.9 Automatic logon on application startup

- Verify that the application can automatically log in using saved credentials.

- Verify that the feature can be enabled or disabled in settings.

- Verify that login fails gracefully if credentials are invalid.

2.2.10 Audible and flashing alerts

- Verify that the application provides audible and visual (flashing) alerts for new messages.

- Verify that alert types can be configured or disabled by the user.

- Verify that alerts stop after message is read.

2.3 Design Constraints

2.3.1 Maximum message length

- Verify that input is limited to maximum characters (e.g., 256).

- Verify that no crash occurs when the limit is exceeded.

2.3.2 Test environment

- The test environment for ABC Instant Messenger is set up to accurately simulate the application's operating conditions on Palm OS devices, including hardware, software, supporting tools, and network configuration.

| Category | Description |
| --- | --- |
| Hardware | - PC/Laptop running Windows 10 or higher. - Minimum 8GB RAM. - Intel i5 CPU or equivalent. - Free hard drive space ≥ 20GB to install Palm Emulator and save test logs. |
| Software | - Palm OS Emulator (supported OS versions 3.5 – 5.0). - Palm OS ROMs from 3.5 → 5.0. - ICQ protocol simulator to simulate connection and messaging. - Database: Local test DB for contacts and messages. |

2.3.3 Characters

- Verify that special characters (e.g., @, #, /, :) are accepted and displayed properly in messages.

2.4 Interfaces

2.4.1 User Interfaces

- · Verify that all buttons, menus, and icons respond correctly.

- · Verify that layout and navigation are intuitive.

- · Verify that colors, fonts, and alignment are consistent.

# 3. Feature not to be tested

3.1 Setup a user account

- Verify that the system provides the capability to set up a user account for ICQ service.

- Verify that the system provides the capability to set up several user accounts.

- Verify that the system provides the capability to set the option “Remember password” for each user account individually.

3.2 Remove user account

- Verify that the system provides the capability to remove an existing user account from the ABC application.

- Verify that the system allows selecting a user account for removal.

- Verify that the system confirms the removal before deleting the account.

4. Test Strategy

4.1 Testing Types

4.1.1 Function and Usability Testing

| Test Objective: | To ensure proper target-of-test functionality, including navigation, data entry, processing, and retrieval. |
| --- | --- |
| Technique: | Execute each use case, use-case flow, or function, using valid and invalid data, to verify the following: • The expected results occur when valid data are used. • The appropriate error or alert messages are displayed when invalid data are used. |
| Completion Criteria: | • All planned tests have been executed. • All identified defects have been fixed. |
| Special Considerations: | Identify or describe those items or issues (internal or external) that impact the implementation and execution of function test. |

4.1.2 User Interface Testing

| Test Objective: | To verify the user interface of ABC Instant Messenger is consistent, readable, and intuitive across supported Palm OS versions. |
| --- | --- |
| Technique: | Review all screens and UI elements to confirm proper layout, color, font, icon display, and navigation flow. Validate emoticon rendering and text alignment. |
| Completion Criteria: | • All screens have been reviewed. • No UI inconsistency or critical visual defect remains. • Font and icon rendering are acceptable on all Palm OS versions. |
| Special Considerations: | Display rendering may vary by OS version (3.5–5.0). Ensure correct font package and emulator resolution are used. |

4.1.3 Database Testing

| Test Objective: | To ensure data integrity and correct operations for contacts, messages, and user account information. |
| --- | --- |
| Technique: | Execute CRUD (Create, Read, Update, Delete) tests on contact lists and message data. Validate synchronization between local storage and the ICQ server.. |
| Completion Criteria: | • All CRUD operations return expected results. • No data corruption or inconsistency occurs. • Database constraints and relationships work properly.. |
| Special Considerations: | Verify correct database initialization before testing. Mock data must be reset between test cycles. |

4.1.4 Compatibility Testing

| Test Objective: | To verify ABC Instant Messenger runs consistently on all supported Palm OS versions and emulator configurations. |
| --- | --- |
| Technique: | Execute core functional tests on Palm OS 3.5, 4.0, and 5.0 emulators. Validate installation, execution, and display performance. |
| Completion Criteria: | • Application installs, launches, and runs correctly on all tested OS versions. • No environment-specific failures. |
| Special Considerations: | Test may vary due to emulator limitations; record any OS-specific issues separately. |

4.1.5 Regression Testing

| Test Objective: | To ensure new code changes or bug fixes do not negatively impact existing functionality. |
| --- | --- |
| Technique: | Re-execute previous functional test cases after each new build or bug fix to confirm unchanged behavior. Focus on major workflows: login, message handling, and contact operations. |
| Completion Criteria: | • All regression test cases executed. • No previously working features are broken. • All fixed bugs remain resolved. |
| Special Considerations: | Maintain a regression test suite and update it for each release cycle. Prioritize critical business functions. |

4.1.6 Smoke Testing

| Test Objective: | To verify the basic stability of a new software build before starting full testing. |
| --- | --- |
| Technique: | Perform a quick check on core functionalities such as application startup, login, and sending/receiving a message. |
| Completion Criteria: | • All smoke test cases executed without crash or blocking issue. • Build declared as “Testable.” |
| Special Considerations: | Conducted immediately after receiving a new build; failures in smoke test will block further testing until resolved. |

4.2 Tools

The following tools are employed in this project:

|  | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Bug Tracking | Mantis | In-house (MantisBT) | 1.2 |
| Project Management | MS project | Microsoft | 2019 |

4.3 Test Process Workflow

Hình 1. Test Life Cycle – Project ABC (Instant Messenger)

Step1. Test Organize/Review Project Documentation

Step2. Test plan

Step3. Test Design/Development

Step4. Unit Test Execution

Step5. Integration/System Test Execution

Step6. Defect Tracking and Management

Step7. Update Documents and Results

Step8. Test Reports

4.3.1 Test Organize/Review Project Documentation

Documentation reviews provide a means for testing the accuracy and completeness of the planning, requirements and specifications. Throughout the project, periodic reviews will be held to assure the quality of project documentation. These reviews will:

- Ensure project plans have adequate time allocated for testing activities and determine limitations.

- Ensure that the Business Requirements, Instant Messaging Flow, Use Cases, Business Rules, and Technical Design documents clearly articulate the functionality of the ABC – Instant Messenger.

4.3.2 Test Plan

This step of the testing process involves creation of the System Test Plan (this document). This will serve as the guidepost for development of test cases and for integration of testing with other project activities.

This plan describes at a high level the overall testing plan and strategy for the ABC – Instant Messenger Application.

- The QA team will follow this plan to develop test scenarios/cases and scripts that will be used for system testing.

- Test scenarios will be described in separate document(s).

- Test cases will be described in separate document(s).

- Test accounts and IDs will be obtained for interface and integration testing (see Scope).

4.3.3 Test Design/Development

Workflow with respect to the Process Flow Diagram:

| T1, T2 | Test lead prepares deliverables like Test Plan and updates the artifacts in CVS/Git for reference. |
| --- | --- |
| T3, T4 | Test scenarios are designed for messaging modules, group chat, notifications, and contacts based on the SRD. Scenarios are stored in CVS/Git. |
| T5 | Test lead assigns tasks of test case/script creation to test team members during the construction phase. |
| T6, T7 | Testers create test cases/scripts for scenarios like sending/receiving messages, managing contacts, and push notifications. Test cases are stored in CVS/Git. |
| T8, T9 | Test lead reviews test cases/scripts, comments are updated in CVS/Git. |
| T10 | Testers address review comments and update test cases accordingly. |
| T11 | Test lead maps requirements to test cases in the Traceability Matrix, ensuring each function of the Instant Messenger has adequate test coverage. |

Tests will be developed to:

- Exercise the required functionality of chat, group messaging, contacts, and notifications.

- Validate data integrity (e.g., message delivery order, duplicate prevention).

- Ensure that data is passed or received successfully from external interfaces (e.g., notification services, databases).

Each test case will document the steps required to exercise a specific functionality. Test cases will be reviewed to verify that they validate intended features.

- Actual testing will be performed by executing the test case steps, with pass/fail notation recorded.

- Each test case will be executed manually and using automation tools (for performance/load testing) in different environments and mobile devices.

- Failures will be documented with severity and reasons.

- Automated scripts will handle performance/load testing during system testing phase.

Hình 2. Test/QA life cycle – Project ABC Instant Messenger (Vertical Block Workflow)

4.3.4 Unit Test Execution

Definition:
Unit testing verifies that each module, component, object, or program developed is functionally correct and conforms to the defined requirements.

- A unit is defined as a single program function, described in terms of its inputs, processes, and outputs.

- Each program unit is small enough to allow detailed testing by the developer who implemented it.

Responsibility:

- The developer who wrote the code is responsible for creating, updating, and executing the corresponding unit tests.

- Unit tests must be run after each successful build in the development environment.

Documentation:

- A separate Unit Test Strategy document has been prepared, detailing the scope, tools, approach, and standards for unit testing in Project ABC.

Typical units include message-sending function, contact synchronization function, and status update handler.

4.3.5 Integration/System Test Execution

Integration and System Testing ensures that all modules of the ABC Instant Messenger work together correctly and the system meets the functional and non-functional requirements. These tests are executed in a Palm Emulator environment that simulates the target platform.

1) Integration Testing

Objective:
Verify that data and control flow between modules function correctly and that interactions between modules do not produce errors.

Modules Tested:

- Login/Authentication Module

- Contact Management Module (Download/Upload/Add/Delete contacts)

- Messaging Module (Send/Receive messages, Message History)

- Status and Presence Module (Change status, Show contacts’ status)

- ICQ Protocol Interface

Key Activities:

- Test Data Preparation:

  - Create test accounts on ICQ service.

  - Prepare contact lists with various scenarios (empty, large, duplicates).

- Integration Scenarios:

  - Verify login module correctly authenticates users and loads contact lists.

  - Test that messaging module can send/receive messages between accounts.

  - Check that status changes propagate to all contacts correctly.

  - Verify that contact additions, deletions, and modifications synchronize correctly with the server.

- Error Handling Verification:

  - Test invalid login credentials, offline messaging, and network disconnections.

  - Validate error messages and recovery behavior.

- Execution and Logging:

  - Record results in the Test Case/Script document.

  - Log any defects in Bugzilla following the defect management process.

Responsible Team: QA Test Engineers

2) System Testing

Objective:
Validate the entire ABC Instant Messenger system in an end-to-end scenario on the Palm Emulator environment to ensure it meets all business and functional requirements.

Scope of System Testing:

- Functional Testing: Verify all user actions (login, messaging, contact management, status updates) perform correctly.

- Usability Testing: Evaluate the interface layout, readability, emoji support, and intuitive navigation.

- Performance Testing (Emulated): Measure response time for sending/receiving messages, syncing contacts, and changing status.

- Compatibility Testing: Ensure proper operation across supported Palm OS versions (3.5 → 5.0).

- Regression Testing: Confirm that previous functionalities continue to work after bug fixes or updates.

Key Activities:

- Execute all integration test cases as part of system testing.

- Perform end-to-end testing:

  - User logs in → downloads contact list → sends messages → changes status → logs out.

  - Test multiple simultaneous logins and message exchanges to simulate real-world usage.

- Validate synchronization of messages and contacts with the ICQ service.

- Identify defects and log in Bugzilla. Prioritize them based on severity (Critical, High, Medium).
Re-execute failed test cases after defects are fixed.

Responsible Team: QA Team with oversight from Project Manager and Technical Lead

Deliverables:

- Integration Test Report

- System Test Report

- Updated Bugzilla defect logs

- Regression Test Results

3) Test Execution

Objective: Ensure that all test cases are executed in order, defects are logged, and results are fully reported.

Steps:

- Preparation Phase

  - Set up the Palm Emulator environment and test data (accounts, contacts, messages).

  - Confirm new build delivery from the Development Team.

  - Identify test cases by function/module.

- Execution Phase

  - QA engineers execute test cases per module:

    - Login/Authentication

    - Contacts Management (Download/Upload/Add/Delete)

    - Messaging (Send/Receive/History)

    - Status & Presence

  - Record test results in the Test Case/Script Document: Pass / Fail / Blocked.

  - If a test case fails, log a defect in Bugzilla, including all details: module, steps, severity, reporter, and status.

- Defect Management

  - QA Lead monitors defects, checks for duplicates, and ensures reproducibility before sending to developers.

  - Developers fix defects, QA re-tests to confirm the fix.

  - Perform Regression Testing as needed to ensure other functions are not affected.

- System Level Execution

  - Conduct end-to-end testing: login → send/receive messages → change status → logout.

  - Verify all integrated features, data synchronization, and interaction with the ICQ service.

  - Capture issues in Bugzilla and classify by severity (Critical, High, Medium).

- Reporting

  - Daily/Weekly Status Report: summarize executed test cases, defects logged, defects closed.

  - Test Summary Report: combine all results to evaluate build quality.

4.3.6 Defect Tracking and Management

The defect management process ensures effective identification, tracking, and resolution of defects in the ABC Instant Messenger project. The objectives of this process are:

- Maintain a defect tracking system to reliably monitor defects and their resolution.

- Preserve a history of defects and their fixes.

- Ensure prompt and efficient identification and notification of defects.

- Provide timely fixes and updates to the application.

Defect Tracking Tool

The QA team will use Bugzilla to log, track, and manage defects. Bug reports must contain sufficient information to reproduce the defect. Each team member will have a unique User ID and password to access Bugzilla via the web.

During QA testing, the following reports will be generated to track project status:

| Severity Level | Title | Description |
| --- | --- | --- |
| 1 | Critical/Showstopper | Severe defect that causes complete system crash or global data corruption. Application crashes immediately upon login; messages are permanently lost. |
| 2 | High/Major | Major defect that affects core functionality and disrupts business operations.Unable to send/receive text messages; file attachments cannot be downloaded. |
| 3 | Medium/ Normal | Defect in non-critical function or secondary features; workaround is available.Messages are delayed; user avatar not displayed but chat works. |
| 4 | Low/Minor | Minor UI/cosmetic issues or typographical errors. Typo in “Send” button label; background color mismatch in chat window. |

Priority

Definition: Priority defines the order in which a defect should be fixed for ABC Instant Messenger. It is based on business needs, client impact, and release timelines.

| Priority Level | Priority | Definition in ABC Instant Messenger |
| --- | --- | --- |
| P1 | High | Must be resolved immediately in the next release: • Prevents login or message sending • Chat feature completely unavailable • Client explicitly requests urgent fix • Severe impact on user communication • Defect affects multiple core modules (e.g., messaging + file transfer) |
| P2 | Medium | Should be resolved as early as possible, before the next intermediate release: • Feature partially works but with limitations • Workaround available but inconvenient for end users. |
| P3 | Low | Normal defect; should be resolved before the FinalClient Release: • Minor issues in settings • Notification delay that doesn’t block chat usage. |
| P4 | Very low | Optional fixes or enhancements: • Cosmetic UI issues (button alignment, theme color mismatch) • Typos in labels • Improvements not critical for final release. |

4.3.7 Test Reports

For the ABC Instant Messenger project, QA testing results will be tracked, documented, and reported systematically. The following outlines the test reporting process, report types, and contents.

Status Reporting

- Tool: Bugzilla will be used to log all bugs.

Bug Report Requirements: Each bug report should include sufficient information to reproduce the bug,  including:

- Steps to reproduce

- Expected result

- Actual result

- Screenshots (if applicable)

- Severity level

- Component/Module affected

- QA testing progress will be reported to the Project Manager on a daily or weekly basis through Testing Results Reports.

Test Results Reports

These reports should include, but are not limited to, the following:

| Report name | Fields to include |
| --- | --- |
| Individual Project Status Report | -Name of tester -Types of testing performed (Functionality, Usability, Performance, Security, etc.) -Number of test cases/scripts executed by the tester -Number of test cases/scripts not executed by the tester -Number of defects logged (Valid, Invalid, Duplicate) |
| Test Case/Script Execution Report | -Number of features available for testing -Total number of test cases/scripts generated -Number of test cases/scripts executed per tester -Types of testing performed -Percentage of total test scripts completed |
| Defect Status Report | -Total number of defects logged -Total number of defects verified/closed -Total number of open defects -Issues if any -Total number of Severity 1 defects -Total number of Severity 2 defects -Total number of Severity 3 defects |
| Defects Requiring Escalation Report | Components/functional areas affected Date detected Current status |

- QA team and Project Manager will conduct daily or weekly bug scrub meetings to discuss:

- Current status vs. planned schedule (Are we on track?)

- Test cases/scripts execution completed (can be broken down at the feature level)

- Number of open defects and their severity (as logged in Bugzilla)

- Summary of QA progress

- Issues requiring clarification or action

5. Resources & Roles

This table shows the staff required for the project.

| Human Resources |  |  |
| --- | --- | --- |
| Employee | Minimum Resources Recommended (number of full-time roles allocated) | Specific Responsibilities/Job Description |
| Test Developer (QA Lead) | 1 | Identifies, sets priorities for, and implements test activities. Responsibilities: • Creates and maintains the Test Plan. • Defines test strategy, scope, and milestones. • Assigns tasks and monitors progress of QA team. • Evaluates test results and prepares Test Summary Report. • Coordinates with the Development Team for defect resolution. |
| Tester (QA Engineer) | 2 | Executes test activities based on approved test cases and scenarios. Responsibilities: • Develops detailed test case specifications. • Executes manual tests for functionality, usability, and compatibility. • Logs test results and defects into Mantis. • Retests after bug fixes (Regression Testing). • Reports test outcomes to QA Lead. • Suggests documentation updates when needed. |
| Developer (Support) | 2 | Supports QA during test execution and fixes reported defects. Responsibilities: • Builds and delivers stable software versions for testing. • Analyzes and resolves reported defects. • Provides technical clarification to QA Team. • Participates in code review and integration validation. |
| System Administrator / IT Support | 1 | Prepares and maintains the Palm Emulator environment and related tools. Responsibilities: • Installs and configures Palm Emulator and test tools. • Manages test data and database setup. • Ensures system stability during test cycles. • Supports network and environment troubleshooting. |
| UAT Representative / End User | 1 | Validates the final product from an end-user perspective. Responsibilities: • Executes UAT scenarios. • Confirms functionality, usability, and performance. • Provides acceptance feedback and sign-off for release. |

6. Project Milestones

The following table shows Test Milestones. effort, start date, and end date.

| Milestone Task | Effort | Start Date | End Date |
| --- | --- | --- | --- |
| Create Unit Test Plan |  | 2025-10-07 | 2025-10-08 |
| Review & Update UTP |  | 2025-10-09 | 2025-10-09 |
| Create Unit Test Case |  | 2025-10-10 | 2025-10-11 |
| Review & Update UTC |  | 2025-10-12 | 2025-10-12 |
| Create Test Plan (Integration/System) |  | 2025-10-13 | 2025-10-14 |
| Review & Update Test Plan |  | 2025-10-15 | 2025-10-15 |
| Create Integration Test Case |  | 2025-10-16 | 2025-10-18 |
| Review & Update Integration TC |  | 2025-10-19 | 2025-10-19 |
| Create System Test Case |  | 2025-10-20 | 2025-10-22 |
| Review & Update System TC |  | 2025-10-23 | 2025-10-23 |
| Execute Unit Test |  | 2025-10-24 | 2025-10-25 |
| Execute Integration Test |  | 2025-10-26 | 2025-10-28 |
| Execute System Test |  | 2025-10-29 | 2025-10-31 |

7. Deliverables

7.1 Test Model

Test Model defines all test cases, and references, test procedures and test scripts which are associated with each test case.

It provides a structured view of how the testing effort covers every requirement described in the Software Requirements Specification (SRS).

Each test case within the model is linked to:

- The corresponding requirement ID in the SRS;

- The test procedure outlining the steps to execute;

- The expected result and actual result;

- Any automated test script reference, if applicable.

The Test Model ensures full traceability between requirements, test cases, and test results, enabling the QA team to evaluate coverage, track defects, and maintain consistency throughout the entire testing process.

7.2 Test Logs

Microsoft Word is used to record and report test results.

Test Logs are used to record the execution of test cases and capture the results during the testing process.

They provide evidence of testing activities performed, including details such as the environment used, the date and time of execution, tester name, test case ID, and the outcome (Pass/Fail).

Each Test Log entry should include:

- Test Case ID and Title

- Execution Date and Tester Name

- Test Environment and Build Version

- Expected and Actual Results

- Status (Pass, Fail, Blocked, or Retest)

- Defect Reference ID, if any issue was reported

Test Logs serve as a formal record of what has been tested and help ensure test coverage, traceability, and accountability throughout the project lifecycle. They also support post-test analysis and provide input for final test reports.

7.3 Bug Reports

Mantis bug tracker is used for logging and tracking individual malfunctions.

All defects are logged with unique Defect IDs. Each tester uses a personal account to report bugs online.

Each Bug Report includes:

- Defect ID and Title

- Reporter name and Date

- Environment/Build version

- Severity and Priority

- Module/Function affected

- Steps to Reproduce

- Expected vs Actual Result

- Attachments (if any)

- Status (New, Fixed, Closed, Reopened)

Bug Life Cycle:
 New → Assigned → In Progress → Fixed → Retest → Closed → Reopened/Deferred

Example:
 ID: BUG-1023
 Title: App crashes when sending file >20 MB
 Severity: Critical (P1)
 Steps: Login → Send 25 MB file → App crashes
 Expected: File sent or error shown
 Actual: App closes suddenly

Bug reports ensure all identified defects are recorded, tracked, and resolved efficiently, supporting product quality improvement.

7.4 Test Summary Report

The Test Summary Report provides a concise overview of all testing activities and their results for the ABC Instant Messenger project.
 It summarizes the test execution status, defect statistics, and overall software quality to determine whether the product meets release criteria.

- Contents include:

Number of test cases executed, passed, failed, or blocked

Total number of defects found and their severity

Number of defects fixed and verified

Outstanding or deferred defects (if any)

Summary of regression testing results

Final assessment of build quality and readiness for release

- Conclusion:
 All planned test cases have been executed.
 Critical and high-severity defects were fixed and re-tested successfully.
 The current build is stable and meets the acceptance criteria for client delivery.

# Appendix A Project Tasks

Test-related tasks are given below:

• Test Planning

- identify requirements for testing

- assess risks

- develop test strategy

- identify test resources

- create schedule

- generate Test Plan

• Test Design

- prepare workload analysis

- identify and describe test cases

• Test Execution

- execute test procedures

- verify results

- investigate unexpected results

- log bugs

• Evaluate Test

- evaluate test-case coverage

- evaluate code coverage

- analyze defects

- determine whether Test Completion Criteria and Success Criteria have been achieved